## Slide 1: Software Project 2 Final Presentation Mundus
Team 7: Professor: Matthias Book
Agnar Pétursson
Daníel Þór Guðmundsson
Emil Þór Emilsson

## Slide 2: Vision
House chores are boring!
But what if it wasn‘t a chore, but somekind of a game?
  Mundus is a digital platform that gamifies mundane house chores.

## Slide 3: Functionality
Parents create quests and rewards for the children
Children gain ingame money and experience for completing quests
  Use money to buy rewards
  Use experience to level up

## Slide 4
LIVE DEMO

## Slide 5: Server Architecture
Database
  JPA Repository
  PostgreSQL
Server Side Rendering
  Server does all the work and passes on information to the client
  Hosted at Heroku

## Slide 7: Client Architecture
View
  Heavy use of fragments
  Recyclerview and adapters
  Mostly constraint layout
  Only portrait mode (by choice!)
Separate activites for child and parent

## Slide 9: Client Architecture
Logic
  Minimum API 22 (but developed with respect to 28)
  Double login system
    Client sends the server a request and the server returns the login status
  Always fetch the newest information
    If the client wants some more information on a e.g. quest, the quest is fetched from the server instead of using a cached quest on the client side
  Notifications
    Google Firebase

## Slide 10: Client Architecture
Networking
  Retrofit
    A really simple and effective third part library for networking
    All API calls really simple
    Cookies to store login status are saved for 30 days

## Slide 11: Process
Agile with (almost) weakly sprints
  Use Trello to plan and distribute work
  More disciplined as the project progressed
Version control
  Heavy usage of git
  Each team member with his own branch
  Separate branch for larger features
Work flow
  Focus on most of the functionaility first
  More focus on UI in later stages of the project
Remote meatings (even before the pandemic)
  Regular remote meetings through Discord/Zoom

## Slide 12: Challenges
Android sucks
  Poorly documented and overengineered
  Ever changing „best“ practises hard to follow
  Tutorials on the web outdate pretty fast
Lack of system design
  No experience with Android made it difficult to plan ahead
  Lead to some inefficient design problems and over stuffed classes
  „Figure it out as we go“ mindset
Camera functionality and image upload
Cookies

## Slide 13: What went well
Team work
  Each member of the team contributed to the final product
  Team members showed initiative and interest in the project
Remote meetings
Networking went way better than we expected
Start with functionality, end with the view
Git version control and merging

## Slide 14: What we would do different
Rewrite the server
Put more emphasis on design before coding
Design principles
More disciplined work flow
Split dense classes into smaller classes
Use some frontend framwork e.g. React, Flutter etc.
Use some of the Android specific functionality
  Saved states
  Rotate screen

## Slide 15
Questions?